Supplementary material: Appendix C: Examples of the full list of drivers and barriers

The data obtained from interviews was pseudonymised in order to protect the privacy of interviewees. The examples below show how the drivers and barriers were categorised for further analysis. References to interviewees (A to T) and case numbers (1 to 7) were therefore taken out. The full list of approximately 500 items is stored at the TU Delft protected data storage. Depending on the intended use full list can be requested via the author.

Table 5:Examples of the full list of drivers and barriers to implement circular strategies (Author’s own work).

| Quote Pseudonymised and summarized | Project # * | Interviewee * | Type: driver, barrier or obser-vation | Project related or generic | Primary and secondary category |  |
| --- | --- | --- | --- | --- | --- | --- |
| Although the TUD is further ahead than the other universities I work for, the development process is still very traditional and phasing and budgets do not match the needs of building circular yet. | [….] | [….] | barrier | project | Organisational: process design | Organisational: Costs/Funding, Financial & Accounting |
| When there was no market for the doors, we sought alternative destinations like scouting or Green Village, but it was too late in the process. | [….] | [….] | barrier | project | Market/Economic/Value | Organisational: process design |
| We worked with one of the frontrunners in reused furniture to fill the knowledge gap. | [….] | [….] | driver | project | Knowledge & learning | Tender/contract |
| There’s curiosity about [....] experience following up our tasks in this project - their challenges and successes remain unknown to us | [….] | [….] | observation | project | Knowledge & learning | Collaboration/Role(changes)/culture |
| Sometimes the requirements could be a bit less stringent. The other extreme is the tents during the big fire at the architecture department. But there’s a lot of room between [....] and a tent. | [….] | [….] | barrier | project | Organisational: Policy & Tools | Management: leadership, vision and ambitions |
| There are no learning or monitoring objectives regarding materials for [this project] | [….] | [….] | barrier | project | Management: steering, KPIs and monitoring | Knowledge & learning |
| Lifetime planning for a building concludes after 50 years. Budgets for renovations at ‘end of life’ (50 years) or mid-life aren’t always included in financial schemes, leading to potential unnecessary deterioration if last-minute decisions drag on. | [….] | [….] | barrier | generic | Organisational: Costs/Funding, Financial & Accounting | Organisational: Policy & Tools |
| With three contractors, each had a different approach to recycling or reuse. We specified how some elements should be delivered. However, for some other elements we didn’t, leading to less effective recovering/recycling | [….] | [….] | driver | project | Tender/contract | Technical/operational |
| I’m happy with total engineering contract, although I miss the builder in the team for good shortcut to re-used materials. Contract types are slowly changing (hindered by cold water fear and minimising risks, procurement rules) from linear to integrated (needed for CB). | [….] | [….] | driver | project | Tender/contract | Supply chain/collaboration/stakeholders |
| A noticeable discrepancy exists between the potential estimated by external consultants and the practical assessment of the project team members. | [….] | [….] | barrier | project | Technical/operational | Knowledge & learning |
| For newcomers, it’s challenging to grasp an understanding of the project phases and past decisions due to separate sub-projects and not always easy to find paper traces. | [….] | [….] | barrier | generic | Knowledge & learning |  |
| The update of the toolbox helps, but it still comes down to the individual and making circular design choices. | [….] | [….] | driver | generic | Knowledge & learning | Organisational: Policy & Tools |
| CO2 accounting stems from economic thinking. Showing how much you’ve saved is the wrong method. It’s about doing it right: maximally green and climate-adaptive. | [….] | [….] | barrier | generic | Market/Economic/Value | Management: steering, KPIs and monitoring |

*taken out for pseudonymisation