Supplementary material: Appendix C: Examples of the full list of drivers and barriers

The data obtained from interviews was pseudonymised in order to protect the privacy of interviewees. The examples below show how the drivers and barriers were categorised for further analysis. References to interviewees (A to T) and case numbers (1 to 7) were therefore taken out. The full list of approximately 500 items is stored at the TU Delft protected data storage. Depending on the intended use full list can be requested via the author.

Table 5:Examples of the full list of drivers and barriers to implement circular strategies (Author’s own work).
	Quote 
Pseudonymised and summarized
	Project # *
	Interviewee *
	Type: driver, barrier or obser-vation
	Project related or generic
	Primary and 
secondary category

	Although the TUD is further ahead than the other universities I work for, the development process is still very traditional and phasing and budgets do not match the needs of building circular yet.
	[….]
	[….]
	barrier
	project
	Organisational: process design
	Organisational: Costs/Funding, Financial & Accounting

	When there was no market for the doors, we sought alternative destinations like scouting or Green Village, but it was too late in the process.
	[….]
	[….]
	barrier
	project
	Market/Economic/Value
	Organisational: process design

	We worked with one of the frontrunners in reused furniture to fill the knowledge gap.
	[….]
	[….]
	driver
	project
	Knowledge & learning
	Tender/contract

	There’s curiosity about [....] experience following up our tasks in this project - their challenges and successes remain unknown to us
	[….]
	[….]
	observation
	project
	Knowledge & learning
	Collaboration/Role(changes)/culture

	Sometimes the requirements could be a bit less stringent. The other extreme is the tents during the big fire at the architecture department. But there’s a lot of room between [....] and a tent.
	[….]
	[….]
	barrier
	project
	Organisational: Policy & Tools
	Management: leadership, vision and ambitions

	There are no learning or monitoring objectives regarding materials for [this project]
	[….]
	[….]
	barrier
	project
	Management: steering, KPIs and monitoring
	Knowledge & learning

	Lifetime planning for a building concludes after 50 years. Budgets for renovations at ‘end of life’ (50 years) or mid-life aren’t always included in financial schemes, leading to potential unnecessary deterioration if last-minute decisions drag on.
	[….]
	[….]
	barrier
	generic
	Organisational: Costs/Funding, Financial & Accounting
	Organisational: Policy & Tools

	With three contractors, each had a different approach to recycling or reuse. We specified how some elements should be delivered. However, for some other elements we didn’t, leading to less effective recovering/recycling
	[….]
	[….]
	driver
	project
	Tender/contract
	Technical/operational

	I’m happy with total engineering contract, although I miss the builder in the team for good shortcut to re-used materials. Contract types are slowly changing (hindered by cold water fear and minimising risks, procurement rules)  from linear to integrated (needed for CB).
	[….]
	[….]
	driver
	project
	Tender/contract
	Supply chain/collaboration/stakeholders

	A noticeable discrepancy exists between the potential estimated by external consultants and the practical assessment of the project team members.
	[….]
	[….]
	barrier
	project
	Technical/operational
	Knowledge & learning

	For newcomers, it’s challenging to grasp an understanding of the project phases and past decisions due to separate sub-projects and not always easy to find paper traces.
	[….]
	[….]
	barrier
	generic
	Knowledge & learning
	

	The update of the toolbox helps, but it still comes down to the individual and making circular design choices.
	[….]
	[….]
	driver
	generic
	Knowledge & learning
	Organisational: Policy & Tools

	CO2 accounting stems from economic thinking. Showing how much you’ve saved is the wrong method. It’s about doing it right: maximally green and climate-adaptive.
	[….]
	[….]
	barrier
	generic
	Market/Economic/Value
	Management: steering, KPIs and monitoring


*taken out for pseudonymisation
